E-Commerce QA Automation Project Automation Work, Errors, Strategies & Observations SauceDemo / Swag Labs ¦ QA Portfolio Project

| Prepared By | Anudeep |
| --- | --- |
| Role | QA Engineer |
| Project | E-Commerce QA Automation Project |
| Application Under Test | SauceDemo / Swag Labs |
| Document Type | Automation Work, Errors, Strategies & Observations |

# 1. Project Summary

This document records what was implemented during the E-Commerce QA Automation project, the automation scope selected from the manual test suite, framework decisions, automation issues encountered, troubleshooting strategies, and key execution observations. GitHub setup and source-control issues are intentionally excluded.

| Item | Project Status |
| --- | --- |
| Application | SauceDemo / Swag Labs |
| Manual test suite | 49 finalized functional/negative/boundary/edge/navigation cases |
| Exploratory checks | 4 user-type exploratory checks |
| Initial automation scope | 28 selected Selenium/TestNG test cases |
| Final automation result | 28/28 passed, 0 failures, 0 skips |
| Framework | Java + Maven + Selenium WebDriver + TestNG + Page Object Model |
| Reporting | Allure with passed/failed test screenshots |

# 2. What We Built

- Created a Maven-based Selenium automation framework using Java.

- Implemented Page Object Model classes for Login, Products, Cart, Checkout, and Checkout Overview/Order.

- Created TestNG test classes for the selected automation scenarios.

- Added centralized configuration through config.properties and ConfigReader.

- Created BaseTest for WebDriver setup and teardown.

- Configured Chrome execution and browser options needed for stable automation.

- Added explicit waits for dynamic page navigation and element states.

- Created testng.xml as the regression suite entry point.

- Added an Allure/TestNG listener to capture screenshots for passed and failed tests.

- Verified the final suite through Allure and confirmed screenshot attachments are visible in the report.

# 3. Automation Scope Selection

The project did not automate all 49 manual test cases immediately. The initial scope was deliberately limited to repeatable, stable, deterministic, regression-oriented scenarios.

| Area | Selected Test Cases | Count |
| --- | --- | --- |
| Login | TC-001, TC-002, TC-003, TC-004, TC-006 | 5 |
| Products | TC-012, TC-014, TC-015, TC-016, TC-017, TC-018 | 6 |
| Cart | TC-019, TC-020, TC-021, TC-023, TC-039, TC-040 | 6 |
| Checkout | TC-025, TC-026, TC-027, TC-028, TC-029 | 5 |
| Checkout Overview / Order | TC-031, TC-032, TC-033, TC-034, TC-035, TC-036 | 6 |

Selection strategy:

- Repeatable — suitable for repeated regression execution.

- Stable — less dependent on exploratory judgment.

- Deterministic — expected results can be asserted clearly.

- Regression value — useful after application changes.

- Core-flow value — covers important user journeys.

- Automation-friendly — Selenium can interact with the UI and verify results reliably.

- Time-saving — reduces repeated manual execution effort.

Remaining scenarios were intentionally kept manual initially when they involved unclear boundary requirements, duplicate-product edge behavior, browser navigation, refresh behavior, or exploratory/performance/visual assessment.

# 4. Framework Structure and Key Components

| Component | Purpose | Status |
| --- | --- | --- |
| BaseTest | Browser setup, configuration loading, driver lifecycle | Implemented |
| Page Objects | Encapsulate page locators and UI actions | Implemented |
| Test Classes | TestNG test cases and assertions | Implemented |
| ConfigReader | Centralized property/configuration access | Implemented |
| config.properties | Browser, URL and standard credentials | Implemented |
| testng.xml | Sequential regression suite execution | Implemented |
| FailureScreenshotListener | Allure screenshots for pass/fail tests | Implemented |
| Allure | Execution reporting and screenshot attachments | Implemented |

# 5. Automation Errors Encountered and Resolutions

| Issue | Observed Behavior | Resolution / Strategy | Key Observation |
| --- | --- | --- | --- |
| Cart removal — NoSuchElementException | After removing an item, automation attempted to locate an element that no longer existed. | Used findElements().isEmpty() for absence checks and added waits around relevant cart interactions. | Presence and absence require different verification patterns. |
| Cart removal — StaleElementReferenceException | The DOM changed after product removal and a previously referenced element became stale. | Reworked checks to query the current DOM state and added waits. | Dynamic cart updates require current-state verification. |
| Checkout login/navigation — NoSuchElementException | A login action failed during suite execution because the control was not available at that moment. | Investigated synchronization/browser state and preserved the working page-object structure rather than refactoring unnecessarily. | A suite failure is not automatically a bad locator. |
| Checkout Overview — navigation TimeoutException | The flow remained on checkout-step-one.html while automation waited for checkout-step-two.html. | Used explicit waits for checkout navigation and required fields. | Page transitions need synchronization. |
| Order confirmation locator | The confirmation heading did not reliably appear to WebDriver immediately even though it existed in the DOM. | Inspected the actual DOM and waited for the checkout-complete container before reading the confirmation heading. | Waiting for a stable parent/container can improve reliability. |
| Back Home navigation timing | The URL assertion could execute before navigation completed during full-suite execution. | Added an explicit wait for inventory.html after clicking Back Home. | Navigation assertions should wait for the navigation condition. |
| Chrome password/security popup | A Chrome password-manager/leak-detection popup appeared during automated execution. | Added ChromeOptions preferences to disable password-manager services and leak detection for the automation browser session. | Browser-level automation noise can interfere with otherwise valid tests. |
| CDP version warning | Selenium reported no matching CDP implementation for Chrome 154. | Observed and monitored the warning; no unnecessary dependency change was introduced because tests continued to execute. | Not every console warning is a test failure. |

# 6. Troubleshooting and Automation Strategies

Preserve working automation: Once the core suite was stable, changes were limited to the failing component. Working page objects and tests were not refactored unnecessarily.

Use explicit waits for state changes: WebDriverWait and ExpectedConditions were used for clickable controls, visible elements, URL changes, and completion containers.

Inspect the real DOM before changing locators: When a locator failed, the actual HTML/DOM structure was inspected before selecting a replacement.

Verify presence and absence differently: findElement() was used when an element was expected; findElements() was used for safe absence checks.

Synchronize navigation assertions: URL assertions were preceded by URL-based waits where navigation could complete asynchronously.

Handle browser noise at the browser level: ChromeOptions preferences were used to suppress password-manager/leak-detection interruptions.

Separate warnings from failures: CDP warnings were treated as compatibility warnings rather than automatically as failures.

Use a suite-level execution path: testng.xml provided a consistent sequential regression execution order.

Add reporting without changing test logic: Screenshot capture was implemented through an ITestListener and Allure attachment API.

Protect execution from reporting failures: Screenshot capture was wrapped in exception handling so reporting problems would not intentionally convert a passing test into a failure.

# 7. Key Automation Observations

- The same test can pass individually but expose synchronization problems during a complete suite run; full-suite execution is therefore important.

- Dynamic cart and checkout pages require state-aware waits; immediate DOM availability should not be assumed.

- Element absence after an action should be verified against the current DOM rather than by reusing an old WebElement reference.

- Manual DOM inspection was useful when an apparently valid locator did not behave reliably under WebDriver.

- Page Object Model made targeted synchronization fixes possible without changing every test.

- Centralized configuration prevented credentials and environment values from being repeated across test classes.

- A sequential TestNG suite provided a repeatable regression entry point.

- Screenshots are useful as execution evidence for passed tests as well as diagnostic evidence for failures.

- Allure provides a useful place to associate test status with visual execution evidence.

- Console warnings should be evaluated for actual impact before adding dependencies or changing versions.

- The final suite demonstrated that the selected 28 scenarios could be executed together successfully after synchronization and state-handling improvements.

# 8. Final Automation Result

Final regression execution: 28/28 PASSED Final result: 28 tests run, 28 passes, 0 failures, 0 skips. The suite was executed through testng.xml after the synchronization and reporting work was completed.

# 9. Reporting and Evidence

- Allure reporting was integrated with TestNG.

- Passed and failed test screenshots are captured through the listener.

- Screenshots are attached directly to Allure test results rather than maintaining a duplicate screenshot-storage workflow.

- The Allure report was verified to display test results and a Passed Test Screenshot attachment.

- Stale Allure result data was identified during reporting validation; clearing old result files before a fresh report kept the report aligned with the current run.

# 10. Lessons Learned for Future Automation

- Build the core automation first, then add reporting around it.

- Do not over-automate exploratory, unclear, or requirement-dependent scenarios at the beginning.

- Use explicit synchronization based on application state rather than arbitrary sleep statements.

- Keep locators and UI actions in page objects; keep assertions in test classes.

- When a test fails, identify whether the problem is locator, timing, DOM state, browser behavior, or assertion before modifying code.

- Run the complete regression suite after targeted fixes because suite-level timing can reveal issues that individual execution does not.

- Keep reporting code independent from test logic.

- Keep generated reporting/build artifacts separate from source code and documentation.

# 11. Current Project Position

The core automation implementation is complete and stable for the initial 28-test scope. The project is ready for portfolio presentation and documentation work. Future enhancements can be added without changing the stable baseline, such as a polished README, CI/CD integration, additional automation candidates from the remaining manual suite, or further reporting improvements.